HUNTINGTON DIVISION DISTRICT MEETING MINUTES

SUCCESSFUL SUSTAINABLE SAFETY

CSXT DISTRICT 2 – SAFETY COMMITTEE:

LOCATION: 			Erwin, TN

DATE: 			July 11, 2013

SAFETY CHAIRMAN: 	Tim Love / Spud Sears

SAFETY SECRETARY: 	Tony King

ATTENDANCE:

NAME 			CRAFT/DEPARTMENT

Tim Love 			Safety Committee Chairman

Tony King                           BLE&T Division 781 Safety Representative

Bob Underwood	 	UTU 1162 Legislative Representative

Mike Edwards                     BLET Legislative Representative

Justin Wilcox			BLET Division 781 Local Chairman

Larry Bennett                      Manager-Signal Department

Aaron D. Toney		UTU Safety Representative

Spud Sears			Terminal Manager-Erwin

Travis Joseph                     Trainmaster-Kingsport

Phil Terry                            UTU 1162 Local Chairman

Gwyn Buchanan                 Trainmaster Bostic

Doug Moore                        Road Foreman of Engine-Blue Ridge

Warren Rennick                  Trainmaster-Blue Ridge

Tony Holley                         UTU Yardmasters

Jonathan Holland                Roadmaster

Tim Duncan                         CSX Police

David Hackney                    Erwin Car Shop

Gary Goodwin                     Manager Erwin Diesel Service Center

Bull Phillips                          Trainmaster Erwin Terminal

SAFETY BRIEFING: 	Tim Duncan

9-911: 			Tim Love

CPR: 				Tim Duncan/Gary Goodwin

Head Count: 			Tony King

SYSTEM-DIVISION PERFORMANCE REVIEW: 	Updated:  (7/16/13)

PERSONAL INJURIES TRANSPORTATION

SYSTEM: Month to Date: 		2013 (2)	2012 (2)

SYSTEM: Year to Date: 		2013 (47) 	2012 (53)

FRA HUMAN FACTOR INCIDENTS:

SYSTEM: Month to Date: 		2013 (5) 	2012 (4)

SYSTEM: Year to Date: 		2013 (33) 	2012 (54)

TOTAL HUMAN FACTOR INCIDENTS:

SYSTEM: Month to Date: 		2013 (28) 	2012 (35)

SYSTEM: Year to Date: 		2013 (367) 	2012 (529)

*****************************************************************************************************************

HUNTINGTON DIVISON PERFORMANCE REVIEW:

INJURIES: Month to Date: 		2013 (0) 	2012 (1)   (YTD FI) 0.75  (YTD SI) 0.85

Year to Date: 			2013 (7)	2012 (9)

TOTAL HUMAN FACTOR INCIDENTS

Division: Month to Date: 		2013 (1) 	2012 (5)

Division: Year to Date: 		2013 (33)	2012 (59)

FRA HUMAN FACTOR INCIDENTS:

Division: Month to Date:		2013 (1)	2012 (1)

Division: Year to Date:		2013 (1)	2012 (9)

DISTRICT (2) PERFORMANCE REVIEW:

PERSONAL INJURIES: 		2013 VS. 2012

Blue Ridge 				2013 – 000	2012 - 001 (June 19)

K.P. Sub 				2013 – 000 	2012 – 002 (August 8,2012)

Erwin Yard 				2013 – 000 	2012 - 000

ENGINEERING: 			2013 - 000	2012 – 001	7/1/2012

MECHANICAL: 			2013 – 000 	2012 - 000

Rip Track 				2013 – 000 	2012 - 000

Project Shop 			2013 – 000 	2012 - 000

Diesel Shop 				2013 - 000 	2012 - 000

SIGNAL:				2013 - 000 	2012 - 001

DAYS INJURY FREE BY DEPARTMENT AS OF 7/11/2013

TRANSPORTATION:

Blue Ridge: 			387	Days Injury Free

K.P. Sub: 			336	Days Injury Free

Erwin Term: 			971	 Days Injury Free

Engineering:			600	Days Injury Free

MECHANICAL:

Rip Track: 			2,674	 Days Injury Free

Project Shop: 		3,112	 Days Injury Free

Diesel Shop: 			5,396	 Days Injury Free

Signal: 			   503	 Days Injury Free

HUMAN FACTOR TRAIN ACCIDENTS: 2013 VS. 2012	7/11/2013

Blue Ridge: 			2013 - 001 	2012 - 000

K.P. Sub: 			2013 - 004 	2012 – 004

Erwin Term: 			2013 - 001 	2012 – 002

Engineering: 			2013 - 002	2012 – 000

Mechanical			2013 – 000	2012 – 001

DAYS SINCE LAST DERAILMENT BY DEPARTMENT:      7/11/2013

Blue Ridge: 			762	 Days (06/06/2011)

K.P. Sub: 			  89	 Days (04/13/2013)

Erwin Term: 			262	 Days (10/22/2012)

Engineering: 			  41	 Days (02/01/2013)

Mechanical			  52	 Days (03/01/2013)

DISTRICT SAFETY ACTION PLAN:

FOCUS ON THE BASICS:

1. Protect Switches and Derails (OR 104)

2. Protect All Shoves (OR 103)

3. Secure Equipment (OR 103-D)

4. Don’t leave equipment fouling other tracks. (OR 103-C)

GOAL: (0) Injuries (0) Human Factor Incidents

DISTRICT INITIATIVES:

New Format - Quarterly Industry/Yard Inspections- Inspections in progress.  Blue Ridge done on July 12.

Each department will participate.

OLD BUSINESS:

DATE 09/13/2012

Safety Item: Tree Limbs—Both sides of Spartanburg Yard

Reported by: Tony King

Owned by: Marcus Janson/Doug Moore

Ongoing… Supposed to be done on July 12.

DATE: 2/14/2013

Safety Item:  Feasibility study in installing an indicator light between South St. Paul signal and NS Crossover signal to indicate if NS Crossover signal northbound is indicating more favorable indication than STOP.

Reported by: Justin Wilcox/Travis Peterson/Danny Furches

Owned by: Larry Bennett

Ongoing…Passed on to Misters Baker and Cox.  Comparing to similar signal at Paris, KY.

DATE: 3/14/2013

Safety Item:  Lights needed for Johnson City Yard

Reported by:  Aaron Toney

Owned by:  Larry Bennett via Richard Lyle

Ongoing… Need approval for $7,000 out of Safe Returns.  Johnson City Power Board is on board to finish project.

DATE: 6/13/2013

Safety Item: Wind sock at south end shack is surrounded by trees rendering it useless.

Reported by:  Tony King

Owned by: Roger Neff

Ongoing

DATE: 6/13/2013

Safety Item:  Bug zappers are needed at the yard office in Bostic, NC.

Reported by:  Tony King

Owned by: Gwyn Buchanan

Ongoing

NEW BUSINESS

DATE: 7/11/2013

Safety Item:  Weeds need to be cut and/or sprayed in the spur track at Sevier, NC so car men can work on bad ordered cars

Reported by:  Mike Wiley

Owned by: Markus Jansen

DATE: 7/11/2013

Safety Item:  Log yard at Erwin needs walking ballast because of previous washout making walking conditions dangerous.

Reported by:  Bob Underwood

Owned by:  Jonathan Holland

DATE: 7/11/2013

Safety Item:  Weeds need to be sprayed at spur track at Spar, NC from main line up to upper derail.

Reported by:  Aaron Toney

Owned by:  Markus Jansen

DATE: 7/11/2013

Safety Item:  Weeds need to be sprayed at the north end of Beaumont Yard in Spartanburg on both sides where brake sticks are located.

Reported by:  Aaron Toney

Owned by:  Markus Jansen

DATE:  7/11/2013

Safety Item:  Respirators need to be supplied to all personnel involved when dumping ballast in tunnels.

Reported by:  Justin Wilcox

Owned by:  Warren Rennick/Rory Padgett/Ben Crossman

COMPLETED AND REMOVED :

- Yellow Ties painted and marked on South end of Erwin Yard

- Brake stick replaced at school house bridge in Spruce Pine

- Standing water issue between Big Office and Depot fixed.

- Brush cleared on Donnelly Spur

- Dwarf Signal at North end of Green Mountain has lenses cleaned or replaced

- Air lines in Erwin Yard painted and clearly marked

- Distributed Power radio equipment repaired at the North end of Ridge Tunnel

- Trees cleared from road along the Powerhouse Lead

- Bamboo cleared from mainline at milepost 262

- Walkway ballast distributed at Marion after crosstie installation

- Track at Fiber Innovations taken out of service until industry mows or sprays weeds

- Walking Conditions corrected at former north end carman’s shack

- Weeds sprayed at Miller Yard, Virginia

- North and South end shacks sprayed for bugs at Erwin

- Washouts repaired and walking conditions restored in multiple locations on BR sub

PASS UP ITEMS

- Signals background—need painted—KP and BR

- Crossing at 259.2 dangerous due to heavy truck traffic

- Brakes on wood chip cars need to be lowered

SAFE RETURNS PROJECTS

  - Lights at Beaumont Yard *Update Estimate

  - Renovation of Crew Room at Bostic #3 on the list for renovation

  - Lights to be installed at Johnson City Yard.

INFORMATION

- Safety action items not completed or without a plan for completion within two months will be passed up to Division

NEXT MEETING: August 8, 2013

CSXT POLICE: 1-800-232-0144